Tasks:
1. Create documentation about the website and how it is set up. A summary for a layman
2. More detailed information for another programmer or web developer, , such as yourself. This could be a reference document which includes a section for tracking changes
3. Main page (uavpilottraining.a3uav.com) - these changes are for mobile phone and computer view.
    a. course description editing (5.5h)
    i. For now - Change Course Name "Very Small UAV/Drone Online Course" to "BASIC Operations" add " (.5 h){template/courseinfo/small.html-14,main.html-67,core/welcome.html-280,-316}
    - Coming March 1st, 2018". Change this in all locations.(0.5h){welcome.html-199}
    ii. Change " Will be Required by Transport Canada in late 2018" to "Will be Required by Transport
    Canada June 1, 2018"(0.5h){small.html-25,welcome.html-286,351}
    iii. Under Recreational UAV/Drone Online Course
    1. Change "Current Transport Canada Rules" to "Current Rules until May 31, 2018"(0.5h){welcome.html-264,courseinfo/rec.html-23}
    b. Change Text in Black block from "Coming Soon in 2018, the Government of Canada will require training for EVERYONE operating Unmanned Aerial Vehicle or Drones" to "Effective June 1, 2018, the Government of Canada will require training for EVERYONE operating Unmanned Aerial Vehicles or Drones heavier than 250g".(0.5h){template/core/welcome.html-199}
    c. Make Register option more prominent.(1.5h)
    i. Perhaps a pop-up if possible.
    ii. Under each course on main page instead of "Learn More"	, change to "Register",{core/welcome.html-271,357,358,359,81,93}
    1. make the course image clickable and send to the detailed course description for each course.(1 h){core/welcome-302-320}
      d. After someone logs in, on the main page, make the "Go To Enrolled Courses" option larger, or more noticeable (0.5h){template/bar.html-23,a3.css}
4. Django Issue - some applicants have told me that when they register they get the email with the authentication code, then as soon as they enter it, the site crashes for them(4.5h)
5. Notification email to sheri.clish@a3uav.com when someone registers (3 hours){account/registration-194-203}
6. Moodle :(10 h)
  a) Graphical elements - do you have any graphic design people?
b) Explain how to change announcement, so I can make changes in the future. (0.5h)
c) Make sure that someone can navigate to buying additional courses from within the moodle view (3.5h)
e) Moodle Course Development Issues:(6 h)
  1. I'd like to work with H5P plugin to make the course material look more professional. I'm having issues with it though: it is restricted by upload limitations built into the site. I think the Django settings restrict the max upload, someone mentioned the php settings might be too low. Mitchell said he set it this way to maintain django security integrity. If you have other recommendations for plugins that will work more effectively for implementing my course material please let me know.